Meeting Minutes

# Sprint Meeting Week 7

# Meeting No: 8

## Meeting Details

|  |  |
| --- | --- |
| Date: | 10/9/21 Week 3 |
| Venue: | Teams |
| Attendees: | Ross  Allister  Jeffrey |
| Apologies: | Mohummed |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | We are behind. Delegate duties for week 7 checkpoint items. |
| 2 | Discuss plan for the remaining sprint. |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Book Details | Jeff | 11/9/21 |
| 2 | User registration for different user types | Allister | 12/9/21 |
| 3 | Search books in books microservice | Ross | 11/9/21 |
| 4 | Dashboard for admins | Mohammed | 12/9/21 |
| 5 | Microservice authentication | Allister | 12/9/21 |
| 6 | Other microservice methods (crud for admin) | Ross | 12/9/21 |
| 7 | Tests front end + tests back end | All | 16/9/21 |
| 8 | Circle CI and Docker | Jeff | 16/9/21 |

NEXT MEETING

Tuesday 14th September to discuss remaining items.