Meeting Minutes

# Sprint Meeting Week 8

# Meeting No: 9

## Meeting Details

|  |  |
| --- | --- |
| Date: | 17/9/21 Week 3 |
| Venue: | Teams |
| Attendees: | Allister  Jeffrey  Mohummed |
| Apologies: | Ross |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Finishing touches on functionality |
| 2 | Testing… Testing… Testing! |
| 3 | Documentations |
| 4 | Deployment |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Integrate dashboard | Mohummed | 20/9/21 |
| 2 | Mockito + Unit Tests Login Microservices | Allister | 20/9/21 |
| 3 | Mockito + Unit Tests Book Microservices | Ross | 20/9/21 |
| 4 | Jest Tests Dashboards | Jeff | 20/9/21 |
| 5 | Jest Tests - front end | Mohummed | 20/9/21 |
| 6 | UATs | Jeff | 21/9/21 |
| 7 | Postman Integration Testing Logins API | Allister | 21/9/21 |
| 8 | Postman Integration Testing Books API | Ross | 21/9/21 |
| 9 | CircleCI and Deployment | Jeff & Mohummed | 21/9/21 |
| 10 | Sprint Retro with Burndown | Jeff | 21/9/21 |
| 11 | MySql | Ross&Allister | 21/9/21 |

NEXT MEETING

Mon 20th September to discuss remaining items.